ACQUISITION PROCESS UNDER THE URA*

HUD HANDBOOK 1378

APPENDIX 19

1.  PLAN PROJECT

- ESTIMATE COSTS AND STAFFING NEEDS

- HOLD PUBLIC HEARING

- DECIDE ON PLAN OF ACTION

2.  PROJECT APPROVED

- ESTABLISH ORGANIZATION AND TRAIN STAFF

- ESTABLISH MANAGEMENT CONTROL SYSTEM AND PROCEDURES FOR COORDINATING ACQUISITION AND RELOCATION

- ESTABLISH RECORD KEEPING PROCEDURES (PARA. 6-3)

3.  INFORM OWNER

- INDICATE INTEREST IN ACQUIRING PROPERTY

- INDICATE BASIC PROTECTIONS UNDER LAW AND GENERAL ACQUISITION PROCEDURES (PARA. 5-2b)

4.  BASIC PREPARATION

OBTAIN PRELIMINARY TITLE EVIDENCE

OBTAIN BOUNDARY SURVEY AND LEGAL DESCRIPTION

OBTAIN APPRAISAL(S).  INCLUDE PROPERTY ANALYSIS, IF APPROPRIATE. (OWNER INVITED TO ACCOMPANY APPRAISER).  (PARA. 5-2Cc AND 5-3).

5.  DETERMINE PURCHASE OFFER

- REVIEWER EXAMINES APPRAISAL(S), SEEKS NECESSARY CORRECTIONS AND PREPARES STATEMENT EXPLAINING BASIS FOR ACTION.  (PARA. 5-4)

- ESTABLISH JUST COMPENSATION.  (PARA. 5-2d)

6.  WORK WITH OWNER

- PROVIDE WRITTEN PURCHASE OFFER OF JUST COMPENSATION TO OWNER.  (PARA. 5-2d)

- PROVIDE SUMMARY STATEMENT OF BASIS FOR OFFER.  (PARA. 5-2e)

- EXPLAIN ACQUISITION PROCEDURES. (PARA. 5-2f)

- NEGOTIATE PRICE AND OTHER TERMS AND CONDITIONS OF SALE.  (PARA. 5-2f)

7A.  CONCLUDE SUCCESSFUL NEGOTIATIONS

- ENSURE PURCHASE AGREEMENT FULLY DETAILS TERMS AND CONDITIONS

7B.  CONCLUDE UNSUCCESSFUL NEGOTIATIONS

- SEND FINAL WRITTEN OFFER

- CONDEMNATION SUIT FILED; ESTIMATE OF JUST COMPENSATION DEPOSITED IN COURT. (PARA. 5-2j)

# 8A.  COMPLETE SETTLEMENT

| - ENSURE OWNER EXECUTES DEED | - PAY NET AMOUNT AND OBTAIN OWNER RECEIPT. (PARA. 5-2) |
| --- | --- |
| - COMPLETE SETTLEMENT COST STATEMENT DETAILING PAYMENT OF PURCHASE PRICE AND INCIDENTAL EXPENSES. (PARA. 5-6) | - RECORD DEED. |

# 8B.  COMPLETE CONDEMNATION

| - COURT TRIAL AND AWARD | - RECORD COURT ORDER |
| --- | --- |
| - PAY DEFICIENCY JUDGMENT, IF ANY, AND INCIDENTAL COSTS. (PARA. 5-6) |  |

9.  FOLLOW UP

- EXECUTE LEASE COVERING PERIOD UNTIL RELOCATION IS COMPLETED. (PARA 5-2m)

- OBTAIN FINAL TITLE EVIDENCE (E.G., TITLE INSURANCE).

- MAINTAIN RECORDS TO DEMONSTRATE COMPLIANCE WITH LAW AND REGULATIONS. (PARA. 6-3)

- EVALUATE PROGRAM, IMPROVE PROCEDURES FOR FUTURE.

* UNIFORM RELOCATION ACT RULES EFFECTIVE